PWA MEETING OF THE HAILEYVILLE CITY COUNCIL

TUESDAY JULY 14, 2026, 7:00 PM

PRECEDING THE GENERAL COUNCIL MEETING

HAILEYVILLE CITY HALL, 510 MAIN STREET

HAILEYVILLE, 0K 74546 (PITTSBURG COUNTY)

MINUTES

As required, this agenda for a PWA meeting of the Haileyville City Council is posted in a public place, at least 48 hours before the meeting, (Title 25, Section 311(A)(11).

# CALL TO ORDER: 7:04PM

I.FLAG SALUTE AND INVOCATION

2.ROLL CALL AND DECLARATION OF QUORUM

PRESENT: T. SENSIBAUGH, D. BROWN, D. KARR, JJ JAMES AND N. LAWSON.

ABSENT: V. ALLEN AND M. DOYLE. QUORUM MET.

3. RECOGNITION OF GUESTS AND PUBLIC COMMENTS

CRYSTA WATSON SPOKE BRIEFLY ABOUT THE CHANGE ORDER NO. 1 THAT WILL BE DISCUSSED AT THE BUDGET MEETING. THIS IS TO REPLACE AN OLD IRON LINE THAT WAS FOUND BY TRAVIS. WE HAVE $172,000 LEFT IN CONTINGENCY MONEY FOR THINGS THAT ARISE AS WE GO.

4.REPORTS

a. Catherine Bailey, Mayor:

I HAVE BEEN DRIVING AROUND TOWN AND CHECKING OUT SOME OF THE PROJECTS WE HAVE GOING ON AND SEEMS THAT THINGS ARENT BEING DONE AS NICE AS WE HAD HOPED. HOPEFULLY WHEN THEY FINISH, THEY WILL MAKE IT AS NICE AS IT WAS BEFORE IF NOT BETTER. WE WILL BE HAVING A SPECIAL BUDGET MEETING ON TUESDAY JULY 21, 2026, AT 5PM.

b.  Council:

WARD 1: NONE

WARD 2: NONE

WARD 3: DEBBIE BROWN AND HER HUSBAND CAN’T MOW DUE TO ALL THE DEAD TREES AND DIRT THAT HAS BEEN BROUGHT INTO THEIR FIELD.

WARD 4:

- Nick DeTello:

NICK SAYS THE ACCOUNTS WERE NOT BEING UPDATED AS THEY SHOULD HAVE BEEN, BILLS WERE PAID FROM THE WRONG ACCOUNTS, AND NOTHING WAS ENTERED INTO THE COMPUTER FOR WEEKS AT A TIME. GENERAL FUND IS TERRIBLE; WE NEED TO DISCUSS WHERE TO PAY EMPLOYEES FROM AND STICK TO IT. WATER RATES NEED TO BE RAISED TO HELP COVER THE RAISE OF THE COST OF LIVING. SPECIAL BUDGET MEETING ON JULY 21, 2026, AT 5PM.

- Maintenance Supervisor:

Absent from meeting.

5.NEW BUSINESS

DISCUSSION AND POSSIBLE ACTION:

a. Approval of JUNE 9, 2026, PWA Minutes: DEBBIE BROWN MADE THE MOTION TO APPROVE THE PWA MINUTES OF JUNE 9TH, 2026, TERRY SENSIBAUGH 2ND.

D. Brown YES V. Allen ABSENT T. Sensibaugh YES

D. Karr YES M. Doyle ABSENT JJ James YES

N. Lawson YES    MOTION PASSED: 5-0.

# b.   Approval of JUNE 2026 bills: DEBBIE BROWN MADE THE MOTION TO APPROVE TO PAY JUNE 2026 BILLS, TERRY SENSIBAUGH 2ND.

D. Brown YES V. Allen ABSENT T. Sensibaugh YES

D. Karr YES M. Doyle ABSENT JJ James YES

N. Lawson YES    MOTION PASSED: 5-0.

6.BUSlNESS PREVIOUSLY CONSIDERED: NONE

7. NEW BUSINESS (BUSINESS NOT PREVIOUSLY CONSIDERED)

a.   Discussion and possible action: Rocky Dollins would like to discuss water being diverted from Walcott Street West to Riley Street and 8th Street down to Riley Street.

JOHNNY JOE JAMES MADE THE MOTION TO PUT ROCKY DOLLINS BERM BACK, PUT IN 18 TO 20 INCH 10 HORN ON WALCOTT AND 6TH TO DIVERT WATER BACK TO POND, CEASE DITCH CONSTRUCTION GOING EAST AND WEST ON 6TH, AND CLEAN BACK UP THE EASMENT ON 6TH STREET, TERRY SENSIBAUGH 2ND.

D. Brown YES V. Allen ABSENT T. Sensibaugh YES

D. Karr YES M. Doyle ABSENT JJ James YES

N. Lawson YES    MOTION PASSED: 5-0.

b.   Discussion and possible action: Raising the minimum water rate of 6.5% to meet the 1.25 Debt Service (DSC). Per Christy Shepard we need to make $22,400.00 in revenue to meet the requirements for OWRB to approve a party lien required by RD. There are 4 possible options to choose from. TERRY SENSIBAUGH MADE A MOTION TO AMEND THE WATER RATES TO BEING RAISED TO $60.00 FOR THE MINIMUM OF 0-1000 GALLONS, $9.00 RAISE FOR 1,000 TO 2,00O GALLONS USED, AND A $13.50 RAISE ON ANYTHING 3,000 GALLONS OR MORE USED,

D. Brown YES V. Allen ABSENT T. Sensibaugh YES

D. Karr YES M. Doyle ABSENT JJ James YES

N. Lawson YES    MOTION PASSED: 5-0.

- Discussion and possible action: Review and approve Pay Application No. Four (4) in the amount of $552,002.70 for the Rural Development Water Systems Improvement Project. JOHNNY JOE JAMES MADE THE MOTION TO APPROVE CONTRACTOR’S PAY APPLICATION NO. FOUR (4) IN THE AMOUNT OF $552,002.70, TERRY SENSIBAUGH 2ND.

D. Brown YES V. Allen ABSENT T. Sensibaugh YES

D. Karr YES M. Doyle ABSENT JJ James YES

N. Lawson YES    MOTION PASSED: 5-0.

d.  Discussion and possible action: Review and approve Pay Application No. Five (5) in the amount of $195,305.54 and close out documents for the ARPA Wastewater Treatment Improvements Project. JOHNNY JOE JAMES MADE THE MOTION TO APPROVE PAY APPLICATION NO. FIVE (5) IN THE AMOUNT OF $195,305.54, TERRY SENSIBAUGH 2ND.

D. Brown YES V. Allen ABSENT T. Sensibaugh YES

D. Karr YES M. Doyle ABSENT JJ James YES

N. Lawson YES    MOTION PASSED: 5-0.

e.   Discussion and possible action: Review and approve acceptance of ARPA Wastewater Treatment Improvements Project as Complete invoice # HAV-23-01-07. TERRY SENSIBAUGH MADE A MOTION TO AMEND AGENDA ITEM 7E TO END AFTER THE WORD COMPLETE, JOHNNY JOE JAMES 2ND.

D. Brown YES V. Allen ABSENT T. Sensibaugh YES

D. Karr YES M. Doyle ABSENT JJ James YES

N. Lawson YES    MOTION PASSED: 5-0.

(Terry Sensibaugh made a motion to amend the agenda item after the word complete)

7E   Discussion and possible action: Review and approve acceptance of ARPA Wastewater Treatment Improvements Project as Complete invoice # HAV-23-01-07.

Amended to: 7E Discussion and possible action: REVIEW AND APPROVE ACCEPTANCE OF ARPA WASTEWATER TREATMENT IMPROVEMENTS PROJECT AS COMPLETE. TERRY SENSIBAUGH MADE THE MOTION TO APPROVE THER AMENDMENT OF THE ACCEPTANCE OF ARPA WASTEWATER TREATMENT IMPTOVEMENTS PROJECT AS COMPLETE, JOHNNY JOE JAMES 2ND.

D. Brown YES V. Allen ABSENT T. Sensibaugh YES

D. Karr YES M. Doyle ABSENT JJ James YES

N. Lawson YES    MOTION PASSED: 5-0.

f.    Discussion and possible action:   Review and approve ISG Invoice HAV-19-       04-8 and 440-11 Form in the amount of $34,004.62 for the Rural Development    Water System Improvements Project. TERRY SENSIBAUGH MADE THE MOTION TO APPROVE ISG INVOICE HAV-19-04-8 AND 440-11 FORM IN THE AMOUNT OF $34,004.62, JOHNNY JOE JAMES 2ND.

D. Brown YES V. Allen ABSENT T. Sensibaugh YES

D. Karr YES M. Doyle ABSENT JJ James YES

N. Lawson YES    MOTION PASSED: 5-0.

g.     Discussion and possible action:   An ordinance by the City Council of the City of Haileyville, Oklahoma relating to utilities and utility service deposits, amending Chapter One (1), Article Thirteen (13) Section 1-35, duties, subsection 7 of the Haileyville City Code. TERRY SENSIBAUGH MADE THE MOTION TO APPROVE THE AMENDMENT OF THE CITY ORDINANCE FOR $95.00 OWNER DEPOSIT, $300.00 RESIDENTIAL DEPOSIT, $300.00 BUSINESS DEPOSIT AND $50.00 DEPOSIT FOR CLEAN UP, JOHNNY JOE JAMES 2ND.

D. Brown YES V. Allen ABSENT T. Sensibaugh YES

D. Karr YES M. Doyle ABSENT JJ James YES

N. Lawson YES    MOTION PASSED: 5-0.

h. BUSINESS NOT KNOW AT TIME OF AGENDA

i.   ADJOURNMENT: 7:52PM

____________________________

Megan Young – City Clerk.