PWA MEETING OF THE HAILEYVILLE CITY COUNCIL

TUESDAY MAY 12, 2026, 7:00 PM

PRECEEDING THE GENERAL COUNCIL MEETING

HAILEYVILLE CITY HALL, 510 MAIN STREET HAILEYVILLE, OK 74546

(PITTSBURG COUNTY)

MINUTES

As required, this agenda for a PWA meeting of the Haileyville City Council is posted in a public place, at least 48 hours before the meeting, (Title 25, Section 311(A)(ll).

# CALL TO ORDER: 7:07pm

- FLAG SALUTE AND INVOCATION

- ROLL CALL AND DECLARATION OF QUORUM

PRESENT: V. ALLEN, T. SENSIBAUGH, D. KARR, JJ JAMES AND N. LAWSON.

ABSENT: D. BROWN AND M. DOYLE. QUORUM MET.

- RECOGNITION OF GUESTS AND PUBLIC COMMENTS

NONE

- REPORTS

  - Catherine Bailey, Mayor: We have received $1,493,000.00 from the USDA Rural Development 2025 Community Facility Grant Award on April 15th. The water lines are coming along but there have been some complaints due to the construction. We ask that you be patient with them it will be better when its finished.

  - Council:

WARD 1: NONE

WARD 2: Terry Sensibaugh and the engineers from Pittsburg County Waterboard talked with the contractors regarding any messes made or destroyed will be addressed when the process is finished. No one should be stopping or approaching the construction crews. Everything will be addressed once the lines are completed. Please be patient with us. Also, no taps will be put in at empty lots at this time. In the future if someone puts up a house or structure, they will have to pay the tap fee, unless there is a tap on this property and then we will re-tap it at no charge.

WARD 3: NONE

WARD 4: On F the culvert has a huge pothole that has been filled in a couple of times, but we need a permanent fix for this issue.

  - Nick DeTello:

Letter provided from Nick detailing what services they do and do not provide and a timeline for when he says they will have everything ready for a budget meeting and audit.

  - Maintenance Supervisor:

No asphalt this month. We have 8 blocks of water lines charged and have passed all inspections. We have hooked Teresa Enis’s tap onto this line. Aerator’s are in at the sewer plant and are working a lot better. Chad will be gone this week for classes to get his certifications to run the sewer plant and next week for vacation. Barney is going to be out for 2 to 3 weeks due to having his gallbladder removed. Travis is wanting to hire someone part time for a few weeks to help out with the work load while Chad and Barney are gone.

- NEW BUSINESS

DISCUSSION AND POSSIBLE ACTION:

  - Approval of April 14th, 2026 PWA minutes: TERRY SENSIBAUGH MADE THE MOTION TO APPROVE THE MINUTES OF APRIL 14TH, 2026 PWA MINUTES, JOHNNY JOE JAMES 2ND.

D. Brown ABSENT V. Allen YES T. Sensibaugh YES

D. Karr YES M. Doyle ABSENT JJ James YES

N. Lawson YES   MOTION PASSED: 5-0.

# Approval of April 2026 bills: TERRY SENSIBAUGH MADE THE MOTION TO APPROVE TO PAY APRIL 2026 BILLS, VICKI ALLEN 2ND.

D. Brown ABSENT V. Allen YES T. Sensibaugh YES

D. Karr YES M. Doyle ABSENT JJ James YES

N. Lawson YES      MOTION PASSED: 5-0.

- BUSINESS PREVIOUSLY CONSIDERED

- NEW BUSINESS (BUSINESS NOT PREVIOUSLY CONSIDERED)

  - Discussion and possible action: review and approve Contractor's Pay Application No. Two (2) in the amount of $216,782.11 and Form RD 440-11. TERRY SENSIBAUGH MADE THE MOTION TO APPROVE CONTRACTOR’S PAY APPLICATION NO 2. AND FORM RD 440-11, VICKI ALLEN 2ND.

D. Brown ABSENT V. Allen YES T. Sensibaugh YES

D. Karr YES M. Doyle ABSENT JJ James YES

N. Lawson YES   MOTION PASSED: 5-0.

  - Discussion and possible action: review and approve Contractor's Pay Application No. Four (4) in the amount of $103,771.30 and Disbursement Request #7. TERRY SENSIBAUGH MADE THE MOTION TO APPROVE CONTRACTOR’S PAY APPLICATION NO 4. AND DISBURSMENT REQUEST #7, JOHNNY JOE JAMES 2ND.

D. Brown ABSENT V. Allen YES T. Sensibaugh YES

D. Karr YES M. Doyle ABSENT JJ James YES

N. Lawson YES    MOTION PASSED: 5-0.

  - Discussion and possible action: Regarding April 8, 2025 agenda item 7a minutes requiring $300.00 deposit for renters and owners. JOHNNY JOE JAMES MADE THE MOTION TO REMAIN WITH MOST CURRENT ORDINANCE 2020-12-01 AND GIVE A CREDIT OF $205.00 TO THE 4 HOME OWNERS THAT WERE CHARGED THE RENTERS DEPOSIT, TERRY SENSIBAUGH 2ND.

D. Brown ABSENT V. Allen YES T. Sensibaugh YES

D. Karr YES	M. Doyle ABSENT JJ James YES

N. Lawson YES      MOTION PASSED: 5-0.

  - Discussion and possible action: Sharon Burns had a major leak that she has fixed and is asking for an adjustment. JOHNNY JOE JAMES MADE A MOTION TO CALL THIS ACCOUNT EVEN WITH NO WATER BILL UNTIL JUNE 2026, DUE TO SEWER CHARGES WHEN THEY ARE ON SEPTIC, VICKI ALLEN 2ND.

D. Brown ABSENT V. Allen YES T. Sensibaugh YES

D. Karr YES M. Doyle ABSENT JJ James YES

N. Lawson YES    MOTION PASSED: 5-0.

- BUSINESS NOT KNOW AT TIME OF AGENDA

- ADJOURNMENT